Integrating Sustainability							       Campus Planning & Real Estate

based on discussions at CPRE  meetings on 6/30/2011 - FT/GM

rev. 7/26/11 - FT

file: IncorporatingSustainability

This outline describes how certain previous projects incorporated an integrated design process that successfully addressed sustainable design issues early in schematic design.

1.  Review/design the process for addressing sustainable design issues within the project.

[design team, CPRE, user group chair, Facilities?, Sustainability Office?]

2.  Describe UO’s and user’s environmental values with respect to sustainable design.

[design team, CPRE, Facilities, Sustainability Office, users]

3.  Identify and document the sustainable design goals for the project.

4.  Describe possible strategies for meeting/exceeding those goals, considering performance effectiveness, goal alignment, initial and life-cycle costs, maintenance/operations, user behavior, etc.

[design team, CPRE, Facilities, Sustainability Office, CM/GC, energy analyst]

5.  Agree on metrics/studies for measuring anticipated performance of these strategies.  Consider how this interacts with State requirements.

[design team, CPRE, Facilities, Sustainability Office, CM/GC, energy analyst]

6.  Engage the user group to outline the strategies and pose specific questions needing decisions, buy-in, or other user group action.

[design team, CPRE, Facilities, Sustainability Office, user group, CM/GC, energy analyst]

7.  Reconvene periodically for updates, results of investigations/studies and to ensure that strategies aren’t abandoned unilaterally.

[design team, CPRE, Facilities, Sustainability Office, user group, CM/GC, energy analyst]

8.  Document the above as the Sustainability Plan as required by contract.

++++++++++++++++++++++++