Job Description of Project Sponsor and User Group Chair

2nd draft - 24 May 2012 - limited external use

pre-design phase

•	S - Identify members of user groups and other bodies.

•	S, C - Be point person for donor relations issues.

design phase

•	C - Participate in weekly management meetings or conference calls during design.

o	S, C - Communicate project needs/impacts/benefits to larger campus audience.

o	C - Coordinate and schedule interest group/sub-user group/focus group meetings

•	S, C  - Provide political mediation for contentious decisions.

•	S - Find ways to fill funding gaps.

•	S, C - Participate in budget reviews and approve proposed budget changes.

•	S, C - Review/approve changes to consultant contracts.

•	S, C - Serve on or provide designee(s) for percent for art committee.

o	C - In renovation and addition projects, evaluate space needs, find surge (temporary) space for programs, assign temporary space. o	S, C - Participate in post-design evaluation

construction phase

o	C - Participate in weekly Owner/Architect/Contractor meetings during construction to monitor design changes.

•	S, C  - Review/approve construction change directives and change orders.

o	C - Coordinate moves.

o	C - Coordinate and purchase owner-furnished items.

o	Catalogue and evaluate existing furniture for re-use.

post-construction phase

o	S, C - Participate in post-occupancy evaluations

o	S, C - Participate in 11 month warranty reviews

o = can be handled by CPRE staff if desired

• = must be done by project sponsor/user group chair/designee

S = project sponsor task

C = user group chair task