SCHEMATIC DESIGN MEETINGS: The cycle from meeting-to-meeting

Notes from CPRE Project Planners session June 23, 2011 - whiteboard notes transcribed by GM

- End of previous meeting: recap, next steps

  - Provide images/docs electronically of the meeting

- Day after: make visual notes, screen shots, marked up board shots available

- Written notes (if needed) within one week

  - Architects provide

- Agenda setting with management group

  - Room selection based on agenda/equipment requirements

- Management group and/or CPRE staff reviews advance materials

- Distribute advance materials 24 hours minimum before meeting

- Agenda: times, goals of meeting, decisions to be made, patterns associated with design session

- Meeting packets for user group members

- Meeting facilitated by CPRE

  - Start on time

  - Agenda review

  - Recap previous decisions

  - Introduce Patterns associated with design for this session

  - Visual notes – at least record all decisions & future directions

  - Translate jargon

  - No more than 90-min w/out break

  - Format for decisions making (made earlier)

  - Finish decisions no later than 15-min before end of meeting (tied to topic)

  - 15-min recap & next steps